* 1. As a user I want able to register/create an account on flix.com site, So I can login with my register data/ credential
  2. As a user I want able to login with email and password on flix.com, So I can access my dashboard/account info
  3. As a user I want able to get all available movies on flix.com, So I can see all movies with movie image
  4. As a user I want able to access any movie by click on it, So I can see all movie info/details
  5. As a user I want able to update my basic info from my profile, So I can change my register data

1. (this info is just demo/sample and not real coz if it real i will write a full description)
   1. **Authentication** 
      * 1. Create register API
        2. Create login API
        3. Create forget password API
        4. Create Verfiy two factor authentication API
        5. Create find my account API to get forget account with email like Facebook experience
      1. I will follow here the estimation time using agile framework
         1. 3 story points to finish register API and integrate passport local auth /OAuth
         2. 2 story points to finish login API
         3. 1 story point to finish forget password API
         4. 2 story point to finish Verfiy two factor authentication API
         5. 2 story point to finish Verfiy two factor authentication API
         6. 2 story point to finish find my account API
         7. Base URL/authentications/register ////post method
         8. Base URL/authentications/login ////post method
         9. Base URL/authentications/forget-password ////post mehtod
         10. Base URL/authentications/verfiy-2fa //// post method
         11. Base URL/authentications/find-account //// get method with **query parameter**
   2. **Profile**
      * 1. Create get user info API
        2. Create update user info API
        3. Create get user account summary API to get info like last login/country/IP/some statistics
        4. Create get user movies API
        5. Create get user movie details API
      1. I will follow here the estimation time using agile framework
         1. 2story points to finish get user info API
         2. 3 story points to finish update user info API
         3. 1 story point to finish get user account summary API
         4. 2 story points to finish get user movies API
         5. 2 story points to finish get user movie API
         6. Base URL/users/:userID ////get method
         7. Base URL/users/:userID ////put method
         8. Base URL/users/:userID/summary ////get method
         9. Base URL/users/:userID/moives ////get method
         10. Base URL/users/:userID/movies/:movieID ////get method
   3. **Movies**

I can’t spend more time here coz I have a full-time job and I think based on previous lines you can rate me and this the next section[movies/payment/admin] will be same idea

* 1. **Payment**

**...**

* 1. **Admin dashboard**

….